Cristian Chavez

8/11/22

CS 250

Sprint Review and Retrospective

The use of a Scrum-agile approach for the SNHU Travel application required our team to undergo a tremendous culture shift, and despite the success of the project, we know there are things we can do to become more efficient in future projects.

The roles used in a Scrum-agile team allowed for success in the SNHU travel project because it promoted constant communication. Between the Scrum Master and the Developers, there was consistent communication during the daily standup which allowed for any unforeseen challenges that arose to be dealt with quickly. The Scrum Master served as a coach to the team and was there for any questions or clarifications on the project requirements.

Through the Scrum-agile approach, these user stories are created based on the clients’ needs for the application. The product backlog is maintained by the Product Owner, so the user stories were created by them, as well as their priority in the backlog. By having the most important features as the highest priority in the backlog, the development team had a list of what features needed to be completed, and in what order. This allowed for the vital and key features of the application to be created first, and then allow for smaller and easier features to be added on after.

Towards the middle of project development, I was informed by the Product Owner that our client had revised their needs for the project and wanted us to focus on a different sector of travel destinations. The deadline was to remain the same, and the Product Owner moved things around in the backlog to prioritize SNHU Travel. The developers are self-organizing, so they were the ones that would inform the Product Owner on what is possible based on what was already completed and how much time was left.

With my abilities as Scrum Master, I had the team get into a routine of sharing of each other’s progress as well as bringing up any issues they were having through the daily standup. During the first week of the sprint during the daily standup, there a developer on the team that voiced that they were having difficulty getting a feature of the application completed. Since the team knew there was a routine event for them to update everybody else about their progress, they felt comfortable asking for help, and as a result help was able to be given quickly so that the project could continue forward.

Jira is a great tool that allowed for Scrum-agile events to be carried out. It allowed for product backlog management as well as sprint management. It also integrates with GitHub, which was a great feature that meant we reduced how “spread out” the project was across different services. By having a platform to easily display user stories and adjust their priority as needed, the development team is able to know exactly what is next in the queue.

The Scrum-agile approach to the SNHU travel was a great approach to use and there were many benefits to using such an approach. It’s flexible, its nature allows it to adjust to client feedback and needs as time goes on. Each team member is held accountable for pulling their own weight during the project during daily scrum meetings, as they report what they worked on previously and what is planned for the day ahead. In the event that SNHU Travel had a project in the future that required a bigger team. Scrum-agile would be even better then because a large project can be divided amongst each agile team where each would complete their particular piece of the whole. Which would mean that there would be less overlap of work, saving both time and money. There are downsides to the Scrum-agile approach of course, an example being the daily standup. While it’s effective at keeping everyone on track, some team member can see it as a nuisance and won’t participate properly. For the Scrum process to work effectively, the entire team needs to be onboard and constantly apply the principles, because by failing to adapt to the changes it can end up hurting the progress of the entire team. Another downside is application features are often prioritized without giving an estimated completion time for the features, which by extension means it’s difficult or impossible to give a completion time for a project. This would be a problem for investors or shareholders that have a vested interest in the project’s completion and progress.